|  |
| --- |
| 2023-24 Regional Health Infrastructure Fund  Guidelines |

Contents

[Submission link 4](#_Toc140474564)

[Submissions Timeline 4](#_Toc140474565)

[Purpose 4](#_Toc140474566)

[Background 4](#_Toc140474567)

[Principles 4](#_Toc140474568)

[RHIF 2023-24 Streams 5](#_Toc140474569)

[**Stream 1 Projects – Ready for Implementation** 5](#_Toc140474570)

[**2022-23 Stream 2 Projects in progress** 7](#_Toc140474571)

[**NEW Stream 2 Projects – funding for ongoing Planning or Design development** 7](#_Toc140474572)

[General eligibility criteria 7](#_Toc140474573)

[For eligible agencies 7](#_Toc140474574)

[Ineligible and excluded items 9](#_Toc140474575)

[Grant submission and evaluation process 9](#_Toc140474576)

[Project categories 12](#_Toc140474577)

[Supporting documentation 12](#_Toc140474578)

[Online portal for submissions 13](#_Toc140474579)

[Assessment criteria 14](#_Toc140474580)

[Buildability of capital/construction projects 15](#_Toc140474581)

[Sustainability 15](#_Toc140474582)

[Conditions of funding 15](#_Toc140474583)

[Asset management 16](#_Toc140474584)

[Governance 16](#_Toc140474585)

[Assessment Outcome and Payment Milestones 17](#_Toc140474586)

[Reporting 17](#_Toc140474587)

[Procurement 17](#_Toc140474588)

[Disposal 18](#_Toc140474589)

[Appendix 1: Eligible health services 19](#_Toc140474590)

[Regional (6) 19](#_Toc140474591)

[Sub-regional (11) 19](#_Toc140474592)

[Local health services (7) 19](#_Toc140474593)

[Small rural health services (30) 19](#_Toc140474594)

[Multi-purpose services (6) 20](#_Toc140474595)

[Regional Aboriginal Community Controlled Health Organisations (20) 21](#_Toc140474596)

[Standalone public residential aged care services (4) 21](#_Toc140474597)

[Bush nursing hospitals (5) 21](#_Toc140474598)

[Registered community health services (12) 21](#_Toc140474599)

[Bush nursing centres (15) 22](#_Toc140474600)

[Women’s health services (5) 22](#_Toc140474601)

[Publicly-funded community specialist palliative care services (2) 22](#_Toc140474602)

[Department of Health website 23](#_Toc140474603)

[Victorian Health Building Authority website 23](#_Toc140474604)

[Department of Treasury and Finance website 23](#_Toc140474605)

[Local Jobs First website 23](#_Toc140474606)

[Jobs Victoria website 23](#_Toc140474607)

[Commonwealth policies and procedures 24](#_Toc140474608)

[Appendix 3: Sustainability FAQs 25](#_Toc140474609)

[Submission process 27](#_Toc140474610)

[Project delivery 28](#_Toc140474611)

[Resources 28](#_Toc140474612)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Date | Author | Summary | Approved |
| 0.1 | 25.04.23 | Andrew Harvey | Issued for VHBA review |  |
| 0.2 | 04 May 23 | Andrew Harvey | Update following initial VHBA feedback |  |
| 0.3 | 05 May 23 | Kristi Lewis | Update on VHBA review |  |
| 0.4 | 09 June 23 | Kristi Lewis | Update on executive review | 28 June 2023 |
|  |  |  |  |  |

Submission link

The link to the Regional Health Infrastructure Fund (RHIF) submission can be found on the department’s [SmartyGrants page](https://dhhs.smartygrants.com.au/RHIF2023-24) < https://dhhs.smartygrants.com.au/RHIF2023-24 >.

# Submissions Timeline

Submissions to RHIF 2023-24 will open at 5:00pm **17 July 2023** and close at 5:00pm **11 September 2023**.

Late submissions will be addressed on a case-by-case basis and accepted at the discretion of the Director, Sustaining and Enhancing Capital Programs.

# Purpose

The purpose of this document is to provide guidelines for health services to complete submissions for RHIF 2023-24.

## Background

The Victorian Government established the Regional Health Infrastructure Fund (RHIF) in 2016 to assist rural and regional health services and other eligible agencies to improve service capacity, service efficiency and the ability to deliver contemporary models of care within the regional health sector through minor capital grants. The investment will ensure continuity of services to the public and assist economic recovery.

The key objectives of RHIF 2023-24 are to assist regional and rural health services to:

* mitigate infrastructure risk and to maintain patient safety, healthcare worker safety, service availability and business continuity
* enhance service capacity, support contemporary models of care and improve patient and staff amenity
* sustain and improve infrastructure assets that provide essential capacity for delivering responsive and appropriate clinical services across rural and regional public health facilities
* provide a stronger role for outer regional services that will allow care to be safely provided closer to where people live
* further incentivise health services and agencies to implement effective asset management that aligns with existing government frameworks and policies.

The capital funding will result in delivery of renewal, reconfiguration and refurbishments across a range of projects and service delivery streams and deliver the key state government policy objective of ensuring all Victorians can access high quality health care, no matter where they live.

Funding is available to eligible Victorian public regional and sub-regional health services, local and small rural health services, multipurpose services, public residential aged care services, registered community health services, bush nursing hospitals and centres, women’s health services, Aboriginal Community Controlled Health Organisations and publicly funded community specialist palliative care services.

## Principles

Rural and regional agencies are often a driver for local economic development, being the largest employers in their respective areas.

The disparity in health outcomes between people in rural and regional areas is well documented. These reflect both higher exposure to risk factors and poorer access to healthcare. Capacity building and infrastructure investment ensures that everyone in Victoria has access to the care they need, when and where they need it, regardless of where they live.

The Fund will assist rural and regional health agencies to improve safety and quality of services, service capacity, models of service delivery, amenity and service efficiencies.

The Fund aligns with the Department of Treasury and Finance and the Victorian Health Building Authority (VHBA) asset management frameworks and asset management policies, principles, and practice, available at the following links:

* [Asset Management Accountability Framework](https://www.dtf.vic.gov.au/infrastructure-investment/asset-management-accountability-framework) <https://www.dtf.vic.gov.au/infrastructure-investment/asset-management-accountability-framework>
* [VHBA Asset Management Policy](https://www.vhba.vic.gov.au/resources/asset-management) <https://www.vhba.vic.gov.au/resources/asset-management >

The intent of the government’s asset management policy is to achieve service delivery objectives and it creates an obligation for both the department (from a system perspective) and health services (from a local perspective).

Asset management is a whole-of-asset-lifecycle obligation requiring an understanding of need, capacity, condition, opportunity, and risk to drive value-for-money service outcomes.

Appropriate local and central governance arrangements oversee asset planning, investment prioritisation of in-scope items based on risk and, in the case of health services, oversee the replacement process.

Accurate and timely reporting of expenditure enables analysis of future investment needs, reporting to government on expenditure consistent with the defined purpose of the funding provision, and provides a robust information base for program audit.

Health services and agencies’ asset replacement determination needs to be based on departmental frameworks and guidelines for prioritisation, risk management and service planning, as well as the service’s role within the health system.

# RHIF 2023-24 Streams

VHBA is focused on ensuring that funding is extended to as many health service as possible. For this reason, VHBA may actively encourage submissions from health services that have not received funding under any previous RHIF grant round.

**Stream 1 Projects – Ready for Implementation**

Submissions for Stream 1 projects will be considered for full funding if they are ready to commence, with appropriate certainty in the following areas (dependent on nature of project):

**Table 1: Mandatory items for submission**

|  |  |  |
| --- | --- | --- |
| **Requirement** | **Construction or refurbishment projects less than $2.0 million** | **Construction or refurbishment projects in excess of $2.0 million** |
| Project Management Plan or Agency Procurement Governance Framework Document for projects associated with equipment purchases | Desirable | Mandatory |
| Detailed design drawings, documents, and technical specifications beyond conceptual, sketch or preliminary documentation phase. | Desirable | Mandatory |
| Detailed cost plan from an independent professional **quantity surveyor**, which includes acceptable allowances for design, construction contingencies, escalation, and cost risk | Desirable | Mandatory |  |  |
| Documentation is complete and procurement processes in place to enable invitation of market tenders for construction / delivery quotations.   * If not yet issued to market, tender documentation including agency endorsed procurement plan and contractor engagement brief. | Desirable | Desirable |  |  |
| Schedule of specialist medical equipment (including cost estimates for individual items) | Desirable | Mandatory |
| Realistic timeframes for completion, accompanied by an appropriately detailed programme and timeline predictions in line with VHBA milestone dates | Desirable | Mandatory |
| Regulatory approvals (planning, building etc) are in place and conditions able to be satisfied within Total Estimated Investment (TEI) | Desirable | Desirable |
| Other information may include photographs, evidence of non-compliance, audit or non-compliance reports, Process Improvement Notices etc | Desirable | Desirable |
| Evidence of discussions and at minimum, email confirming in-principle support by CSI | Mandatory | Mandatory |
| Trade or vendor quotes received for projects less than $0.5 million. | Mandatory | Not Applicable |

New Stream 1 projects submitted by health services which are deemed not ready for implementation may be excluded from consideration at VHBA’s absolute discretion.

**2022-23 Stream 2 Projects in progress**

Current 2022/23 Stream 2 projects that are ready to convert to Stream 1 will be required to apply for Stream 1 funding as part of the 2023-24 round. These projects will be evaluated through the standard process described in these guidelines.

Current 2022/23 Stream 2 projects that are not ready to convert to Stream 1 will be required to provide an update on the project status including submission of all current documentation per the requirements as outlined in these guidelines. These projects will be assessed to confirm continuation.

Stream 2 2022/23 projects are not automatically guaranteed to receive funding in the 2023/24 round or subsequent rounds.

**NEW Stream 2 Projects – funding for ongoing Planning or Design development**

New Stream 2 submissions will be accepted from Health Services and will be evaluated through the standard process described in these guidelines.

Projects can be funded for planning, design refinement or further technical work, to improve the site understanding and refine the accuracies of cost estimates before formal commitment to funding is sought.

General eligibility criteria

Funding is available to Victorian regional and sub-regional health services, local and small rural health services, multipurpose services, public residential aged care services, registered community health services, bush nursing hospitals and centres, women’s health services, Aboriginal Community Controlled Health Organisations, and publicly funded community specialist palliative care services.

A list of eligible Health Services is attached at Appendix 1.

Applicants may be **ineligible** for consideration in this funding round where they have received funding under previous RHIF rounds and either:

* failed to substantially commence their project within two years of receipt of funds
* failed to fully comply with conditions of funding (for example, submission of progress reports, acquittals, unapproved change of scope)
* failed to complete their projects within approved timeframes, without reasonable and adequate justification accepted by VHBA in its absolute discretion.

## For eligible agencies

A maximum of two new submissions per Health Service will be accepted for RHIF 2023-24. Where Health Services have been recently amalgamated, the amalgamated Health Service may seek VHBA approval to submit more than two submissions by emailing [RHIF.Applications@health.vic.gov.au](mailto:rhif.applications@health.vic.gov.au) address <RHIF.Applications@health.vic.gov.au> and receiving VHBA approval before submission close date. If more than one submission is made, the agency must indicate the priority order (Priority 1 or Priority 2) of each submission.

Funds are available for projects which include:

* Construction: minor infrastructure including replacement, reconfiguration, remodelling, and refurbishment projects (including minor extensions) to address aged building fabric, compliance, and demand issues
* Non construction: equipment (medical equipment, engineering infrastructure and plant)
* Information and communications technology (ICT)
* New technologies including systems to reduce usage and increase efficiencies of power and / or water
* Compliance related capital and /or upgrade works (e.g., AS4187 including pandemic improvement / readiness, Fire, and life safety works) and
* Motor vehicles – eligibility restricted to bush nursing centres only.

A series of support resources are identified in Appendix 2.

The following are examples of items which may be included in funding submissions:

**Construction works**

* Remodelling and refurbishment projects (including minor extensions) to address aged building fabric, compliance, demand issues meeting universal design.
* Modifications to enable buildings to be fit for purpose, for example, moving from low care to high care residential aged services.
* Refurbishment/repairs/reconfiguration/replacement or expansion of ageing buildings and equipment to reflect infrastructure risk mitigation strategies:
  + security systems (access controls, CCTV, duress alarms, nurse call systems)
  + laundry and customer kitchen upgrades or equipment
  + improved capacity or replacement of dilapidated assets located underground and reticulation services
  + waiting room, reception, staff amenities configurations, material selections (infection prevention)
  + accessible paths and ramps, Changing Places toilets
  + expansion of services including consulting rooms, wards, pathology, operating theatres.
* Address building defects such as leaking roofs, upgrade building services
* Infection control related works such as floor and window coverings.
* Address increased demand through expansion and refurbishment of existing premises such as new reception and intake areas to bring facilities up to the appropriate standards for disability access and ensure the safety and security of public areas.

**Fire safety**

* Fire safety compliance upgrades and the completion of outstanding fire safety works; items such as fire detection and suppression systems, fire storage tanks, fire pump sets, fire indication panels, requirement to have sprinkler heads over the doorways of each patient room etc.

**Infection prevention and control**

* Compliance with *AS4187 Reprocessing of Reusable Medical Devices in Health Service Organisations* including cleaning, disinfecting, and sterilising reusable medical and surgical instruments and equipment, and maintenance of associated environments in health care facilities, upgrades to central sterile services department (CSSD).
* Improving infection prevention and control (IPC) flows and throughput (in context to recent Health COVID-19 IPC recommendations).

**Minor medical equipment**

* Funding for minor medical equipment that is at end of life or new equipment needed to support contemporary models of care and improvement in patient outcomes including enabling capital works; items such as X-ray units, endoscopic/laparoscopic towers, and scopes and IV pumps (syringe drivers, volumetric pumps, patient care analgesia pumps), patient beds and trolleys.
* Statewide mobile services such as such as mobile stroke and renal treatment (lithotripsy) units that provide critical services outside an acute setting.
* Pathology equipment and medical fridges and freezers.
* Specialised furniture and fittings in operating rooms, intensive care units and emergency departments such as pendants, operating room lights and operating room tables).
* Equipment for dental health where auspiced by a health service such as dental chairs, exam lights and OPG equipment.

**Healthcare worker safety**

Funding to prevent and control high priority hazards and risks in the workplace and remediate these risks with minor capital works such as egress doors, room configuration/equipment (CCTV, duress alarms), appropriate signage and wayfinding that enhance the security and welfare of people in workplaces.

Ineligible and excluded items

Projects, or elements of projects which are ineligible and may not be funded by VHBA include:

* operational funding (including recurrent costs for items such as subscriptions, licencing, ongoing support etc.)
* funding for direct costs of internal staff (such as project managers, ICT personnel, etc)
* health service internal administration costs in excess of 1.5% of Total Estimated Investment (TEI)
* fixtures, fittings and furniture not associated with a refurbishment project or specialty medical equipment. Routine replacement of furniture and fittings that are worn is the responsibility of agencies to manage as part of their existing maintenance and replacement program
* general building maintenance such as cleaning, painting, general repairs
* Master Planning
* motor vehicles (eligibility restricted to bush nursing centres only).

Grant submission and evaluation process

The indicative timeframe for the RHIF 2023-24 Grant funding is as follows:

|  |  |
| --- | --- |
| Milestone | Target date |
| **Grant round opens** | **17 July 2023** |
| **Briefing to health services (online)** | **3 August 2023** |
| **Deadline to upload submissions** | **11 September 2023** |
| **Announcement of successful funding** (following Ministerial approval) | **January 2024** |

Submission requirements

The Victorian Health Building Authority (VHBA) is using a web-based online submission process.

Submissions will be limited to a maximum of two new projects per health service (amalgamated health services may seek dispensation to lodge additional submissions by requesting permission in writing by emailing [RHIF.Applications@health.vic.gov.au](mailto:RHIF.Applications@health.vic.gov.au) address <RHIF.Applications@health.vic.gov.au>).

Current 2022/23 Stream 2 projects that Health Service intend to convert to a Stream 1 project must be resubmitted as a Stream 1 project.

Current 2022/23 Stream 2 projects that are not ready to convert to Stream 1 will be required to provide an update on the project status including submission of all current documentation per the requirements as outlined in these guidelines.


Submissions will be subjected to a compliance assessment and confirmation will be sought from internal VHBA areas including CSI (Commissioning and Systems Improvement Division), SRAP (System Reform and Planning Division) and RAMR (Reform and Medical Research) that the project is still supported.

The submission platform SmartyGrants includes a detailed submission form to examine project attributes including project scope, time, and cost (including detailed cost review and confirmation of contingency and escalation allowances).

Where Stream 2 projects have escalated above $10m, these projects may be excluded from evaluations, and will either need to be value managed / descoped to less than $10m or considered outside the RHIF program.

The submission and evaluation process will follow the Grant Round and Evaluation Process as shown diagrammatically at Figures 1.

**Figure 1: Grant** **Assessment and Evaluation Process**



## Project categories

RHIF 2023-24 submissions will be categorised into one of the following:

1. Regulatory and Compliance
2. Quality and Safety
3. Respond to Growing Demand/Capability.

## Supporting documentation

Each submission should address the selection criteria and include a full description of the scope of the project, key deliverables, likely benefits, project readiness, funding sought (including contingency allowances), and how key risks would be mitigated.

Table 1 earlier in this document outlined the mandatory requirements for submission of project information. The following supporting documentation is required:

* Project management plan (PMP) for construction projects:
  + Desirable for submissions less than $2 million and at minimum should include information on scope, governance structure, timelines, deliverables, beneﬁts
  + Mandatory for submissions greater than $2 million and at minimum must include where appropriate links demonstrating alignment with regional and health service strategic plans, including health campus master plans. The PMP needs to clearly set out scope, deliverables, benefits, timelines, cost plans, procurement strategy, project governance structure (project organisation charts) and risk assessments
* Detailed design drawings, master plans, functional plans, elevations ready for Tender or Issued for Construction stage accompanied by appropriate technical specifications
* Detailed cost plan from an independent professional quantity surveyor or cost planner, which includes associated decanting costs, infrastructure connection/upgrade costs, site/infrastructure costs, demolition, fees, which includes acceptable allowances for design, construction contingencies, escalation and cost risk
* Documentation and procurement processes in place to enable invitation of market tenders for construction / delivery quotations.
  + If not yet issued to market, tender documentation including nature of contract (build only, design& construct, etc)
  + If already issued to market, a builder’s / supplier’s quotation or tender submission
* Quotations from external suppliers for equipment purchases, supply/installation (including provision to ‘make good’ if appropriate)
* Schedule of specialist medical equipment (including cost estimates for individual items)
* Realistic timeframes for completion, accompanied by an appropriately detailed programme and timeline predictions in line with VHBA milestone dates
* Regulatory approvals (planning, building etc) are in place and conditions able to be satisfied within Total End Investment (TEI) estimates
* Evidence of discussions and at minimum, email confirming support or in-principle acceptance by CSI
* Other information that could be submitted may include:
  + photographs of existing conditions and computer drafted imagery or artists impressions of future state
  + procurement framework for non-construction projects
  + independent reports (audits, non-compliance reports or improvement notices) highlighting risk and/or compliance issues including recommendations and proposed solutions
  + risk registers.

## Online portal for submissions

The online portal, SmartyGrants, will be the means of submission. The web address for general information about [SmartyGrants](http://www.smartygrants.com.au) is <www.smartygrants.com.au>.

|  |
| --- |
| To make a submission, you will be required to create a password protected log-in to access the submission form at [<https://dhhs.smartygrants.com.au/RHIF2023-24>](https://dhhs.smartygrants.com.au/RHIF2023-24) |

All submissions must be:

* from an eligible agency
* endorsed by the Chief Executive Officer
* supported by your CSI representative
* submitted via the online portal SmartyGrants submission form and include relevant supporting documentation (for example, project management plan (or business case), design drawings, photos, cost plans, quotations, letters of support and other supporting information)
* received no later than the closing date and time **5.00 pm, Monday 11 September 2023**
* unless exceptional circumstances apply, submissions received after the specified time and date will be deemed ineligible for consideration.

**Consultation and advice**

Technical queries or clarifications can be submitted through the [Regional Health Infrastructure Fund email](mailto:RHIF.Applications@health.vic.gov.au) address <RHIF.Applications@health.vic.gov.au>. VHBA will endeavour to respond to questions as quickly as possible.

Applicants are encouraged to seek assistance when preparing submissions from the Regional [Health Infrastructure Fund email address](mailto:RHIF.Applications@health.vic.gov.au) <RHIF.Applications@health.vic.gov.au>, or via the [Regional Health Infrastructure Fund website](https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund) <https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund>.

SmartyGrants technical assistance regarding completion of the online form can be obtained through reviewing the [SmartyGrants help guide](https://applicanthelp.smartygrants.com.au/help-guide-for-applicants/) <https://applicanthelp.smartygrants.com.au/help-guide-for-applicants/> or contacting [SmartyGrants via email](mailto:service@smarty.grants.com.au) at <service@smarty.grants.com.au>, or calling (03) 9320 6888.

**Design guides and technical references**

See *Appendix 2: Construction Projects in Victoria* for references and links to VHBA design and technical guidelines.

Assessment criteria

Submissions will be assessed by a VHBA evaluation panel using a defined set of assessment criteria. Submissions should reflect agreed policy objectives and how the proposed works will meet the objectives of better health for people in regional and rural Victoria.

Submissions will be assessed within the project categories (Regulatory and Compliance, Quality and Safety, Respond to Growing Demand / Capability).

In addition, the project must be in alignment with the health services strategic plan, statement of priorities, Service Plan and Master Plan where relevant.

High quality submissions will demonstrate:

* A clear and concise narrative of the current situation/problem/risk/opportunity that is facing the Health Service;
* Comprehensive and detailed supporting evidence of the situation;
* Detailed and specific deliverables that are expected from the project;
* A clear statement of the benefits / outcomes that are expected from the project including performance metrics of before and after the project in areas such as:
* Improved patient experience & quality of care
* Increased system efficiency and enhance service capacity
* Improved workforce experience and safety
* Improved regional communities and economies;
* A detailed description and understanding of the project risks / dependencies and the associated mitigation actions;
* A detailed description of the governance and project monitoring activities and
* Compliance with the requirements detailed in these guidelines

**Table 1: Assessment criteria**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Criteria | Description | Regulatory and Compliance | Quality and Safety | Respond to Growing Demand and Capability |
| Mandatory Unweighted Criteria | | | | |
|  | Project risks, mitigation and dependencies | Green/ Red | Green/ Red | Green/ Red |
|  | Governance and project oversight (including past RHIF performance) | Green/ Red | Green/ Red | Green/ Red |
| Weighted Evaluation Criteria | | | | |
| 1 | Strategic alignment – aligned to statement of priorities, strategic plan, service plan and master plan | 10% | 20% | 30% |
| 2 | Improved patient experience & quality of care | 40% | 30% | 10% |
| 3 | Increased system efficiency and enhance service capacity | 30% | 20% | 30% |
| 4 | Improved workforce experience and safety | 20% | 30% | 10% |
| 5 | Improved regional communities and economies |  |  | 10% |

The Green/ Red outcomes of the mandatory assessment criteria will influence the overall success of the application to receive funding.

## Buildability of capital/construction projects

Following submission in SmartyGrants, for submissions involving a construction element greater than $2.0 million, VHBA may undertake an evaluation of buildability and constructability to be undertaken by an independent consultant to confirm viability.

VHBA may require the health service to meet or discuss the details of the proposal or respond to other Requests for Information during the evaluation period. The detail and responsiveness of the health service to respond to such queries will be important for VHBA assessment of each proposal.

## Sustainability

Climate change represents a fundamental threat to public health. Victoria is already experiencing significant impacts from events which are becoming more frequent and intense as a result of climate change. Therefore, it is critical that the health sector plays a central role in driving action on climate change, seeking solutions and supporting the community to adapt to its impacts.

Delivering sustainable and resilient buildings promotes better patient outcomes, higher employee satisfaction and productivity, lowers operating costs and emissions, and ensures the building is operational at all times to ensure fair and timely access to healthcare.

In line with VHBA’s requirements for capital projects, minimum sustainability requirements and opportunities to support enhanced initiatives have been implemented in the 2023-2024 RHIF funding round. In summary this:

* requires health services to complete a sustainability business-as-usual checklist and include in their SmartyGrants submissions to show compliance with minimum requirements
* requires construction projects over $5m to include a budget of 2.5 per cent of total construction cost for enhanced sustainability initiatives in their cost plan
* allows health services to access up to 2.5 per cent of total construction cost for enhanced sustainability initiatives for projects up to $5m, where the project demonstrates the benefit of additional investment.

Refer to the *Sustainability frequently asked questions* (FAQs) in Appendix 3 for more guidance regarding sustainability requirements and opportunities for your project.

# Conditions of funding

1. The funds that will be provided are based on approved project scope as identified within the funding approval letter.
2. Funds are provided only for the approved project and scope including generic type, functionality, and number of items in the approved allocation and must not be used for any other purpose.
3. Any changes to scope, cost or timeframes will require departmental approval. Any increased costs associated with the project will be the responsibility of the health service.
4. If only specific elements of a submission have been approved (partial funding), the health service/health agency must ensure that funds are used only for the approved elements.
5. Where projects are funded from multiple sources, and the additional source of funding is no longer available, the Victorian Government is not obliged to provide any additional funding.
6. Funding provided for any nominated asset(s) must be expended by a health service/health agency in accordance with the notification letter.
7. Applicants should demonstrate that project viability is not dependent on continuing or recurrent Victorian Government funding.
8. Capital works and equipment acquisitions shall not require any growth in recurrent funding from the department.
9. Funding is not available for projects previously funded or already approved for funding from another source.
10. Funding is not available for items procured, or contracts entered into, prior to the date of the funding approval letter.
11. Final payment will be made in accordance with the Milestones and Payment criteria relevant to the approved scope identified in the funding approval letter. All non-construction projects must be completed within two (2) financial years. Construction projects must be completed with two years of contracts awarded and /or in accordance with the signed Funding Agreement.
12. Health service internal administration costs are capped at 1.5% of total estimated investment (TEI).

## Asset management

1. On completion of the project, health services are required to update asset registers, maintenance and asset management plans, and provide details of the testing and commissioning plans (including for decommissioning and disposing of the item/infrastructure replaced). Similarly, ‘new’ acquisitions (outside the initiative and irrespective of the funding source) are to be included on the asset register and incorporated into future asset management planning.
2. Health services reporting on asset replacement under the initiative are required to demonstrate financial and asset accountability and reporting and investment against asset management plans for engineering infrastructure and medical equipment replacement under these programs.
3. Medical equipment items proposed must be approved by the Therapeutic Goods Administration (including any hybrid technologies) and replacement engineering infrastructure and medical equipment are to comply with Australian Standards, regulations and guidelines.

## Governance

1. Capital delivery under this initiative requires works program management, governance, and internal controls by health services to be consistent with capital project management policies and tailored to the scope and size of the capital expenditure program. Governance processes need to be in place to ensure procurement of the approved asset is consistent with the scope agreed and approved by the department and communicated during the procurement phase so that the purchase remains in-scope and procured within the financial year.
2. Submissions put forward for funding must have satisfied health service/agency governance requirements including that:
   * projects have been appropriately scoped in accordance with the program requirements
   * projects have the required internal personnel available to deliver the approved asset
   * project governance and reporting is in place for these projects
3. The project(s) will be directly managed by the health service/agency/organisation in a manner that reflects departmental guidelines (Appendix 2) relating to probity, financial reporting and project completion information.

## Assessment Outcome and Payment Milestones

1. All agencies will initially be informed of the outcome of their submission by email. Successful applicants will receive a letter that confirms the scope of funded works, terms of payments and delivery timeframe. This letter will have an attachment that must be signed by the CEO and returned to the Executive Director, Asset Development and Infrastructure Advisory Services, VHBA, prior to any payments being made. The letter will outline a summary of payment milestones aligned to project phases and gateways.
2. Following receipt of the signed letter, VHBA will need to be kept apprised of the project status to approve the allocated payments in accordance with the agreed terms and milestones. Completed and signed claim forms submitted to VHBA must include supporting invoices (and purchase orders).
3. For construction projects greater than $2 million, a Funding Agreement will be developed and documented in consultation between the Health Service and VHBA Asset Development and Infrastructure Advisory Services to outline the following requirements:
4. agreed project scope
5. agreed project timeframe and payment milestones
6. project governance framework and reporting requirements
7. confirmation that project works will be undertaken by appropriately qualified contractors in accordance with all regulations and standards applicable to the works
8. Funding may be recalled by the department if projects do not proceed or are not completed in a timely manner.

## Reporting

1. A report on the status of the project will be provided to the department at agreed project milestones and at the completion of the project.
2. Health services will be required to provide funding acquittals and monthly status reporting against milestones and liaise with their VHBA Project Manager on tender specifications and project deliverables.
3. A completion report is required to be submitted. The template will be provided during the course of the project.
4. The department must be notified if there is to be a prolonged delay in the asset procurement, installation or minor capital works.

## Procurement

1. Any proposed changes in scope must be agreed in writing prior to purchase commitment.
2. Health services must comply with government policies and guidelines in their procurement activities including the [Social Procurement Framework](https://buyingfor.vic.gov.au/social-procurement-framework) <https://www.buyingfor.vic.gov.au/social-procurement-victorian-government-approach> (where applicable). (Appendix 2)
3. The department requires health services to work collaboratively with Health Share Victoria to maximise value-for-money procurement of medical equipment or plant items and deliver the most efficient purchasing arrangements, including bulk purchasing to achieve economies of scale. For further information refer to the procurement and purchasing requirements on the Health Share Victoria website at [Health Share Victoria](https://healthsharevic.org.au/) <https://healthsharevic.org.au/>.

Health services should include the use of Working for Victoria in any procurement tenders.  More information is available at [Working for Victoria](https://www.coronavirus.vic.gov.au/find-work-or-employees-fast-working-victoria) < https://jobs.vic.gov.au/ >.

## Disposal

1. Medical equipment/plant/engineering infrastructure replaced must be decommissioned and disposed of in accordance with appropriate and required standards. For further details on decommissioning and disposal refer to the Medical equipment asset management framework at [Medical equipment and engineering infrastructure](https://www.health.vic.gov.au/publications/medical-equipment-asset-management-framework) <https://www.health.vic.gov.au/publications/medical-equipment-asset-management-framework>.
2. The finance register, asset register, equipment and engineering registers and asset management plans will be updated by the agency for both the disposal of the replaced asset and the acquisition of the replacement asset including the date of disposal.

Appendix 1: Eligible health services

These public health services and agencies are eligible to apply to the 2023-24 Regional Health Infrastructure Fund:

## Regional (6)

Albury Wodonga Health

Barwon Health

Bendigo Health

Goulburn Valley Health

Grampians Health

Latrobe Regional Hospital

## Sub-regional (11)

Bairnsdale Regional Health Service

Bass Coast Health

Central Gippsland Health Service

Dhelkaya Health

Echuca Regional Health

Mildura Base Public Hospital

Northeast Health Wangaratta

South West Healthcare

Swan Hill District Health

West Gippsland Healthcare Group

Western District Health Service

## Local health services (7)

Benalla Health

Colac Area Health

East Grampians Health Service

Gippsland Southern Health Service

Kyabram and District Health Services

Maryborough District Health Service

Portland District Health

## Small rural health services (31)

Alexandra District Health

Beaufort and Skipton Health Service

Beechworth Health Service

Boort District Health

Casterton Memorial Hospital

Central Highlands Rural Health

Cohuna District Hospital

East Wimmera Health Service

Great Ocean Road Health

Heyfield Hospital Inc

Heathcote Health

Hesse Rural Health Service

Heywood Rural Health

Inglewood and Districts Health Service

Kerang District Health

Kilmore and District Hospital

Kooweerup Regional Health Service

Mansfield District Hospital

Moyne Health Services

NCN Health

Omeo District Health

Rochester and Elmore District Health Service

Rural Northwest Health

Seymour Health

South Gippsland Hospital

Tallangatta Health Service

Terang and Mortlake Health Service

West Wimmera Health Service

Yarram and District Health Service

Yarrawonga Health

Yea and District Memorial Hospital

## Multi-purpose services (6)

Alpine Health

Mallee Track Health and Community Service

Orbost Regional Health

Robinvale District Health Services

Timboon and District Healthcare Service

Corryong Health

## Regional Aboriginal Community Controlled Health Organisations (20)

Albury Wodonga Aboriginal Health Service

Ballarat and District Aboriginal Co-operative Ltd

Bendigo and District Aboriginal Co-operative Ltd

Budja Budja Aboriginal Co-operative Ltd

Dhauwurd Wurrung Elderly and Community Health Service

Gippsland and East Gippsland Aboriginal Co-operative Ltd

Goolum-Goolum Aboriginal Co-operative Ltd

Gunditjmara Aboriginal Co-operative Ltd

Kirrae Health Service Inc.

Lake Tyers Health and Children’s services

Lakes Entrance Aboriginal Health Association

Mallee District Aboriginal Services

Moogji Aboriginal Council East Gippsland Inc

Mungabareena Aboriginal Corporation

Murray Valley Aboriginal Co-operative Ltd

Njernda Aboriginal Corporation

Ramahyuck District Aboriginal Corporation – Sale

Rumbalara Aboriginal Co-operative Ltd

Wathaurong Aboriginal Co-operative Ltd

Winda-Mara Aboriginal Corporation

## Standalone public residential aged care services (4)

Darlingford Upper Goulburn Nursing Home Inc

Indigo North Health Inc

Lyndoch Living

Red Cliffs and Community Aged Care Service Inc

## Bush nursing hospitals (4)

Cobden District Health Services Inc

Euroa Health Inc

Nagambie HealthCare

Neerim District Health Service

## Registered community health services (12)

Ballarat Community Health

Bellarine Community Health Ltd

Bendigo Community Health Services Ltd

Cobaw Community Health Services Ltd

Gateway Health

Gippsland Lakes Community Health

Grampians Community Health

Latrobe Community Health Service

Nexus Primary Health

Northern District Community Health Service

Primary Care Connect

Sunraysia Community Health Services Ltd

## Bush nursing centres (15)

Balmoral Bush Nursing Centre

Buchan Bush Nursing Centre

Cann Valley Bush Nursing Centre

Dargo Bush Nursing Centre

Dartmoor & District Bush Nursing Centre

Dingee Bush Nursing Centre

Elmhurst Bush Nursing Centre

Ensay Bush Nursing Centre

Gelantipy District Bush Nursing Centre

Harrow Bush Nursing Centre

Lake Bolac Bush Nursing Centre

Lockington & District Bush Nursing Centre

Swifts Creek Bush Nursing Centre

Walwa Bush Nursing Centre

Woomelang & District Bush Nursing Centre

## Women’s health services (5)

Gippsland Women’s Health Service Inc

Women’s Health Goulburn North-East Inc

Women’s Health Grampians Inc

Women’s Health Loddon Mallee Inc

Women’s Health and Wellbeing Barwon South West Inc

## Publicly-funded community specialist palliative care services (2)

Ballarat Hospice Care Inc

Goulburn Valley Hospice Care Service

Appendix 2: Construction projects in Victoria - references and links

The following sites are resources that can help you with your submission and provide resources to assist with an overview of the requirements for government funded projects in Victoria.

## Department of Health website

[Australasian Health Facility Guidelines](https://healthfacilityguidelines.com.au/) <https://healthfacilityguidelines.com.au/>

[Fire risk management procedures and guidelines](https://providers.dffh.vic.gov.au/fire-risk-management-procedures-and-guidelines) < https://providers.dffh.vic.gov.au/fire-risk-management-procedures-and-guidelines>

## Victorian Health Building Authority website

[VHBA RHIF page](https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund) <https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund>

[Design guidelines](https://www.vhba.vic.gov.au/resources/design-guidelines) <https://www.vhba.vic.gov.au/resources/design-guidelines>

[Universal design guidelines](https://www.vhba.vic.gov.au/resources/universal-design) <https://www.vhba.vic.gov.au/resources/universal-design>

[Technical guidelines](https://www.vhba.vic.gov.au/resources/technical-guidelines) <https://www.vhba.vic.gov.au/resources/technical-guidelines>

[Masterplanning guidelines](https://www.vhba.vic.gov.au/masterplanning)  <https://www.vhba.vic.gov.au/masterplanning>

[Public sector residential aged care services [Interim] Facility design guidelines](https://www.vhba.vic.gov.au/public-sector-residential-aged-care-services-interim-facility-design-guidelines) <https://www.vhba.vic.gov.au/public-sector-residential-aged-care-services-interim-facility-design-guidelines>

## Department of Treasury and Finance website

[Delivery of Government Funded projects in Victoria](https://www.dtf.vic.gov.au/infrastructure-investment/public-construction-policy-and-resources) <https://www.dtf.vic.gov.au/infrastructure-investment/public-construction-policy-and-resources>

[Ministerial Directions and Instructions – Public Construction Procurement](https://www.dtf.vic.gov.au/public-construction-policy-and-resources/ministerial-directions-and-instructions-public-construction-procurement) <<https://www.dtf.vic.gov.au/public-construction-policy-and-resources/ministerial-directions-and-instructions-public-construction-procurement>>

[Practitioners Toolkit](https://www.dtf.vic.gov.au/public-construction-policy-and-resources/practitioners-toolkit) <https://www.dtf.vic.gov.au/public-construction-policy-and-resources/practitioners-toolkit>

[Construction Supplier Register](https://www.dtf.vic.gov.au/infrastructure-investment/construction-supplier-register) <https://www.dtf.vic.gov.au/infrastructure-investment/construction-supplier-register>

[Full Business Case Template](https://www.dtf.vic.gov.au/investment-lifecycle-and-high-value-high-risk-guidelines/stage-1-business-case) <https://www.dtf.vic.gov.au/investment-lifecycle-and-high-value-high-risk-guidelines/stage-1-business-case>

## Local Jobs First website

[Victorian Industry Participation Policy](https://localjobsfirst.vic.gov.au/about/local-jobs-first) <https://localjobsfirst.vic.gov.au/about/local-jobs-first>

[Major Projects Skills Guarantee](https://localjobsfirst.vic.gov.au/agency-guidance/major-project-skills-guarantee) <https://localjobsfirst.vic.gov.au/agency-guidance/major-project-skills-guarantee>

## Jobs Victoria website

[Working for Victoria](https://www.coronavirus.vic.gov.au/find-work-or-employees-fast-working-victoria) < https://jobs.vic.gov.au/ >

## Commonwealth policies and procedures

[Building and Construction Industry (Improving Productivity) Act 2016](https://www.legislation.gov.au/Details/C2017C00042) <<https://www.legislation.gov.au/Details/C2017C00042>>

[Code for the Tendering and Performance of Building Work 2016](https://www.legislation.gov.au/Details/F2017C00125) <<https://www.legislation.gov.au/Details/F2017C00125>>

[Australian Government Building and Construction Workplace Health and Safety Accreditation Scheme](https://ablis.business.gov.au/service/ag/australian-government-building-and-construction-workplace-health-and-safety-accreditation-scheme/301) <https://ablis.business.gov.au/service/ag/australian-government-building-and-construction-workplace-health-and-safety-accreditation-scheme/301>

[National Construction Code](https://ncc.abcb.gov.au/) <https://ncc.abcb.gov.au/>

Appendix 3: Sustainability FAQs

**What are the benefits of embedding sustainability in my project?**

Delivering sustainable and resilient buildings promotes better patient outcomes, higher employee satisfaction and productivity, lowers operating costs and emissions, and ensures the building is operational at all times to ensure fair and timely access to healthcare.

**What sustainability requirements must I include on my project?**

All eligible projects approved under grant funding for VHBA need to apply the minimum sustainability requirements as outlined in the *Sustainability Checklist for Grants**Programs*  <https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund> documents that can be downloaded. Eligible projects over $5million must also apply a sustainability budget of 2.5 per cent of the total construction cost for enhanced sustainability initiatives.

**What if the minimum requirements cannot be included in my project?**

The grant submission is required to identify which of the minimum sustainability requirements are being included in the project based on the project scope, under the relevant project type using the **Sustainability Checklist for Grants Programs.** Reasons for not including minimum requirements into your project would be:

* it is not applicable, such as the requirements for below ground carparks where below ground  
  carparks are not part of the project
* it is not technically or economically viable to retrofit the initiative into an existing building
* the level of investment or effort required outweighs the potential benefit of inclusion.

**How can I fund enhanced sustainability initiatives?**

A budget allocation of up to 2.5 per cent of the total construction cost is available to support enhanced sustainability initiatives, where the submission demonstrates the benefit of the additional investment.

For construction projects above $5 million, the allocation of up to 2.5 per cent sustainability budget is mandatory. The submission must identify the sustainability focus areas that can be further refined in design development.

****What are some examples of enhanced sustainability initiatives for my project?****

Examples of enhanced sustainability initiatives for the project types within the RHIF submission are outlined in the below table. Applicants are encouraged to refer to Appendix 3: Guidance for using the sustainability budget, contained within the [Guidelines for sustainability in health care capital works](https://www.vhba.vic.gov.au/guidelines-sustainability-capital-works) <https://www.vhba.vic.gov.au/guidelines-sustainability-capital-works>.

for further information regarding improvements to minimum sustainability requirements.

**Table 2: Examples of enhanced sustainability initiatives for different project types**

| Category | Project type | Enhanced sustainability initiatives |
| --- | --- | --- |
| New construction | * New construction | * Provide a 10 or 20 per cent improvement on minimum insulation, glazing, building sealing, HVAC, lighting, domestic hot water, and monitoring requirements under Section J of the NCC 2019. * At least 10 per cent of the building, by floor area, is to undergo JV4 air tightness testing and the builder is not to be informed which areas are to undergo testing. * Install embedded generation solar panel that is sized to the base load of the building. * Install reed switches on openable windows in rooms with individual thermal controls to manage heating and cooling. * Providing advanced air purification through carbon filtration, air sanitisation and air quality maintenance. * Incorporating biophilic design elements. |
| Refurbishment and infrastructure upgrade works | * Refurbishment * Engineering infrastructure works (e.g. engineering plant and equipment, electrical work, generators, heating ventilation and air conditioning) * DDA and universal access works * Client meal preparation | * Kitchen conversion to all-electric. * Converting HVAC equipment such as boilers to all-electric. * Incorporate extended external building design to extend and improve building summer shading. * Improving on minimum requirements for total volatile organic compounds (TVOC) limits for paints, adhesives, sealants, and carpets. * Provide access to healthy food and drink options in meal preparation areas. * Provide external shading and low-conductive materials for handrails to enable safe use in extreme heat days. |
| Planning | * Planning | * Planning for an all-electric site. * Maximising initiatives to reduce the urban heat island effect such as increased greenery and shading. * Engaging an ESD consultant for a dedicated ESD strategy to enhance sustainability initiatives for the development. * Developing a climate adaptation plan. |
| Equipment and procurement | * Fixtures fittings and equipment * Motor vehicle (bush nursing centres only) * Information and communication technology | * Electric vehicle procurement with solar powered charging stations. * Install super-efficient equipment with an energy rating of 7 to 10 stars. * Sustainable procurement, supply chain, and green cleaning policies. * Exceeding minimum requirement of 30 per cent of loose furniture to be third party certified by an environmental scheme. |
| Categories with limited opportunity for sustainability outcomes | * Equipment (medical) * Fire safety * Nurse call * Security * Wi-Fi upgrade * Software/hardware * Duress alarms * Infection prevention and control * Healthcare worker safety * Other | * Upload of minimum sustainability checklist is not required for these project types. * These projects have limited enhanced sustainability initiatives. |

## Submission process

How do I show evidence of compliance of sustainability initiatives?

All applicants are required to upload the *Sustainability Checklist for Grants Programs* as part of the Smartygrants submission. For projects with limited opportunity for sustainability outcomes, completion of the *Sustainability Checklist for Grants Programs* is not required.

What are the implications for not including sustainability initiatives in my submission?

Sustainability initiatives contribute to better patient and staff outcomes, lower operating costs and carbon emissions, and support government policy on climate change. Therefore, not embedding sustainability in projects will result in higher carbon emissions, higher operating costs, and the project not potentially complying with government policy.

Projects that do not have provision for minimum sustainability requirements in their submission will be subject to additional design, cost, and scope clarification meetings, for resolution in the submission review phase, and may be viewed less positively as submissions which have embedded sustainability.

An energy and water inefficient building can also negatively impact the NABERs[[1]](#footnote-2) energy and water ratings that some health facilities are required to publish from 2022-23 as part of the operational management of health facilities.

## Project delivery

Who is responsible for implementing sustainability requirements on my project?

Like all project requirements, health services are responsible for ensuring sustainability requirements are implemented as part of the project. It is recommended that a dedicated ESD workshop is held early in the project to ensure all stakeholders are aware of the sustainability objectives, key opportunities are identified and there is role clarity for implementing the sustainability requirements.

Options for ensuring the full sustainability potential for the project is achieved include:

* engaging a dedicated ESD consultant (recommended for construction projects over $5million),
* building requirements into the role of the architect, services engineer or project manager,
* specifying sustainability objectives and requirements in the tender package for the contractor.

**What sustainability data must I provide to VHBA upon project completion?**

For all construction and refurbishment projects that:

* changes an existing assets floor area
* changes the type of service provided in an asset
* builds a new asset
* changes the electricity or gas retailer
* installs or removes a new ‘gate’ meter for electricity, water or gas

the health service must complete and send to VHBA the environmental data management system template as shown in *Appendix 4: Environmental data management system requirements* of the [Guidelines](https://www.vhba.vic.gov.au/guidelines-sustainability-capital-works) < https://www.vhba.vic.gov.au/guidelines-sustainability-capital-works >.

Projects that install a solar array must meet the requirements of VHBA’s [reporting of solar photovoltaic data](https://www.vhba.vic.gov.au/reporting-solar-photovoltaic-data) <https://www.vhba.vic.gov.au/reporting-solar-photovoltaic-data>.

For construction projects over $5million, post occupancy evaluations of energy, water, and waste targets require completion against actual building performance within six months of project completion.

## Resources

**Where can I access more information on sustainability guidelines and initiatives for my project?**


Applicants should refer to the following resources in the preparation of grant submissions and delivery of grants projects, referred to throughout this document:

* *Sustainability Checklist for Grants Programs***,** to be included in your grant submission.
* Guidelines for sustainability in health care capital works [<https://www.vhba.vic.gov.au/resources/environmental-sustainability>](https://www.vhba.vic.gov.au/guidelines-sustainability-capital-works) (including in that document Appendix 2: Business as usual requirements and Appendix 4: Environmental data management system requirements).

**Who can I contact if I have any questions regarding sustainability on my submission?**

Please email the [RHIF Applications team](mailto:RHIF.Applications@health.vic.gov.au) <RHIF.Applications@health.vic.gov.au> for any questions relating to sustainability on your project.

|  |
| --- |
| To receive this publication in an accessible format email [RHIF Applications team](mailto:RHIF.Applications@health.vic.gov.au) <RHIF.Applications@health.vic.gov.au>  Authorised and published by the Victorian Government, 1 Treasury Place, Melbourne.  © State of Victoria, Australia, Victorian Health Building Authority, May 2023.  Available at [Regional Health Infrastructure Fund](https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund) <https://www.vhba.vic.gov.au/health/regional-facilities/regional-health-infrastructure-fund> |



1. The National Australian Built Environment Rating System (NABERS) is a Commonwealth initiative that measures the environmental performance of Australian buildings. It provides a rating from 1 Star (making a start) to 6 Stars (market leading). More information on NABERS is available at www.nabers.gov.au. [↑](#footnote-ref-2)